Project Type: Subscription-Based AI Coaching Platform
Project Lead: SaaS Project Manager
Created For: Business Health Matters 10XCoach.ai / Developer
Core Philosophy: Derived from The Small Business BIG EXIT and the 8 Pillars of a Healthy Business

## 🧩 1. Project Overview

Mission:
To empower entrepreneurs and executives with always-available, human-like AI business coaches who deliver strategic guidance, action plans, and measurable growth across the 8 Business Health Pillars.

8 Pillars / AI Coaches:

- Business Strategy Coach

- Sales Coach

- Marketing Coach

- Operations Coach

- Finance Coach

- Customer Centricity Coach

- Culture Coach

- Exit Readiness Coach

Each AI Coach functions as a specialized performance mentor — capable of analyzing quiz data, holding intelligent coaching conversations, sending follow-up action steps, and tracking progress.

## 🧱 2. Platform Architecture (these or best options)

| Component | Description | Tools / Frameworks |
| --- | --- | --- |
| Frontend (Web + App) | User interface for quiz, chat, dashboards | React.js / Next.js, React Native |
| Backend API Layer | Handles user data, subscriptions, AI interactions | Node.js / Python (FastAPI) |
| AI Core Layer | Multi-agent coaching system using large language models | OpenAI GPT-5 / Anthropic Claude 3.5 |
| Database | User profiles, chat history, quiz results, KPIs | PostgreSQL / MongoDB |
| Auth & Payments | Secure user registration, login, and billing | Auth0 + Stripe / Chargebee |
| Email Automation | Sends personalized follow-ups and action steps | SendGrid / Mailgun |
| Hosting & Infrastructure | Cloud scaling and data management | AWS / Azure / Vercel |

## 🎯 3. Core Modules and Features

### A. 1. 10XCoach.ai Business Success Quiz

- Entry point for all users (website + app)

- 8 sections aligned to the 8 Pillars

- Multiple-choice / scale-based questions

- Generates a Business Health Score per pillar

- Produces a Personalized Business Report

- Automatically routes quiz results to corresponding AI coaches for contextual coaching sessions

Example:
If the user scores 58% in Operations, the Operations Coach AI will initiate a conversation with suggestions to improve process efficiency.

### B. 2. User Dashboard

- Displays overall Business Health Score (with charts)

- Shows pillar-by-pillar insights

- Recommends which AI coach to consult next

- Tracks user progress and session summaries

### C. 3. Subscription & User Management

- Subscription tiers (Starter, Growth, Elite)

- Registration via email, Google, or LinkedIn

- Secure payment (Stripe integration)

- Renewal and cancellation management

- Admin dashboard for monitoring user metrics

### D. 4. AI Coaching System (The 8 Coaches)

Each coach is an AI agent persona trained on:

- Content from The Small Business BIG EXIT – all coaches are prompted to read the book and maintain their respective pillar.  We would want the coaches to refer the other coaches if outside their expertise e.g., a Marketing coach sends a message to the finance coach based on client interaction

- Supplementary business books (e.g., Good to Great, E-Myth Revisited, Traction, Profit First)

- Real-world business case studies

AI Coach Capabilities:

- Understand user’s quiz data and historical performance

- Engage in natural, human-like coaching conversations

- Provide targeted insights and frameworks

- Generate Action Plans (3–5 steps per session)

- Send a summarized follow-up email after each session

- Track goal completion and revisit milestones

### E. 5. Email & Follow-Up System

After each session:

- AI Coach composes a session summary + action steps

- Sends via automated email (customized template per coach)

- Adds to user’s dashboard as next-step reminders

- Sends periodic “check-in” emails to monitor progress

### F. 6. Progress & Analytics Engine

- Tracks user engagement across sessions

- Measures improvement by pillar

- Calculates cumulative “Business Health Growth Index”

- Generates quarterly reports for subscribers

### G. 7. Human Mentor Integration (Phase 2)

- Option for premium users to connect with certified business mentors

- Human mentors can review AI session logs and provide feedback

- Adds hybrid value — AI + human expertise

## 💰 4. Subscription Model & Monetization

| Plan | Monthly Price | Features |
| --- | --- | --- |
| FOUNDATION | $39 | 10XCoach Quiz + 2 AI coaches or # of seats |
| MOMENTUM | $99 | All 8 AI coaches + analytics dashboard or # of seats |
| EXIT/Elite – Enterprise Level | $299 | All coaches + hybrid with human mentor + follow-up email coaching or # of seats |

Additional Revenue Streams:

- Enterprise Licensing (for universities & incubators)

- Affiliate partnerships (with business coaches, franchises)

- Add-on modules (financial calculators, culture assessments)

## 🧠 5. AI Architecture & Prompt Framework

Each coach will use:

- Core System Prompt: Defines the coach’s persona, tone, and methodology.

- Contextual Memory: Accesses user quiz data, chat history, and progress logs.

- Action Plan Generator: Translates conversations into measurable business tasks.

- Email Composer: Writes post-session summaries in plain, motivational language.

Example Prompt Snippet (for the Finance Coach):

“You are the Finance Coach of 10XCoach.ai. Your role is to help entrepreneurs master financial performance, cash flow, and profitability. Use conversational empathy, data-driven insights, and examples from Profit First and The Small Business BIG EXIT. Review the client’s quiz score before responding.”

## 🧩 6. Data Flow Overview

- User takes 10XCoach Quiz →

- Scores stored in DB →

- AI Coaches access scores + user profile →

- User starts chat with selected coach →

- AI provides coaching + action plan →

- System sends follow-up email →

- User progress updated on dashboard

## 📆 7. Development Roadmap (12-Month Plan)

| Phase | Duration | Milestones |
| --- | --- | --- |
| Phase 1: Planning & Architecture |  | Define scope, design system, select tech stack |
| Phase 2: MVP Development | Month | Quiz, 2 AI coaches (Strategy & Finance), dashboard, subscription |
| Phase 3: Full AI Integration | Month | All 8 coaches, email automation, progress tracking |
| Phase 4: App Development | Month | Mobile apps, push notifications |
| Phase 5: Pilot Launch | Month | Beta testing, user feedback |
| Phase 6: Official Launch | Month | Marketing campaigns, onboarding automation |

## 📊 8. KPIs and Success Metrics

- User Activation Rate

- Monthly Recurring Revenue (MRR)

- User Retention & Engagement Time

- Business Health Score Improvement (avg. +%)

- Net Promoter Score (NPS)

- Conversion Rate from Free → Paid

## 👥 9. Team Structure

| Role | Key Responsibilities |
| --- | --- |
| Project Manager (SaaS) | Product roadmap, sprints, QA oversight |
| AI Architect / Prompt Engineer | AI persona tuning, context handling |
| UX/UI Designer | Quiz design, chat interface, dashboards |
| Frontend Developer | Web & app development |
| Backend Developer | API integration, database setup |
| Email Automation Specialist | Email & CRM workflows |
| QA / Tester | End-to-end testing |
| Marketing & Growth Lead | Launch strategy, user acquisition |

## 🔮 10. Future Enhancements

- Voice-enabled AI coaches (speech-to-text)

- AI Mentor Marketplace (human experts on-demand)

- Integration with CRMs, accounting tools (QuickBooks, HubSpot)

- Gamified learning dashboard (badges, levels)

- Predictive analytics for business forecasting

## 📁 11. Deliverables for Development & Stakeholders

- Project Charter

- Technical Architecture Diagram

- Product Requirements Document (PRD)

- UX/UI Wireframes & User Flow

- Data Schema & API Documentation

- QA Test Plan

- Marketing & Launch Strategy